## Slide 1: Employability Analytics Project
By:
Team 16
Group Members:
Ananya Chowdary Bheemaneni
Maneesha Kakarla
Bala Krishna Kalavakunta
Laya Kalva
Manohar Kancharla
Sai Venkata Sriram Chowdary Karicheti

## Slide 2: Project Objective
Objective:
Empower FutureWorks Solutions with tools for data-driven decision-making.
Deliver real-time labor market insights, predictive analytics, and personalized career recommendations.
Expected Outcomes:
Improved efficiency for career advisors.
Enhanced accuracy in job market predictions.
Tailored career recommendations for job seekers.

## Slide 3: Project Scope
In Scope:
Data integration from job portals and industry reports.
Predictive analytics for market trends and skill gaps.
Development of interactive dashboards.
Out of Scope:
Job placement services or long-term platform maintenance.
Integration with non-recruitment-related systems.

## Slide 4: Assumptions
Key Assumptions:
Data from reliable sources will be accurate and accessible.
Career advisors will actively engage and adopt the platform.
Existing IT systems will support integration with minimal modifications.
Stable external factors, avoiding disruptions like economic downturns.

## Slide 5: Project Milestones
Milestone | Deliverable | Date
Kickoff | Initial project plan and team roles finalized | Week 1
Data Integration Plan | Plan for consolidating data sources | Week 2
Model Development | Completed predictive analytics models | Week 5
Dashboard Prototype | Interactive dashboard prototype | Week 7
Testing & Feedback | Advisor feedback on platform usability | Week 9
Final Deployment | Fully functional analytics platform | Week 12
Project Closure | Final report and presentation | Week 15

## Slide 6: Impact Statement
Key Impacts:
Enhanced decision-making for career advisors.
Improved data integration and centralized insights.
Increased accuracy in career guidance processes.
Reduced manual effort through automation.
Scalable and future-proof IT infrastructure.

## Slide 7: Resources and Constraints
Resources:
Initial funding: $20,000.
Team members: Six with defined roles.
Technology: Python, Power BI, GitHub, and open-source libraries.
Data Sources: LinkedIn, Indeed, Glassdoor.
IT Infrastructure: Existing setup with no new hardware.
Constraints:
Limited budget for unforeseen costs.
Restricted to existing tools and data sources.
Dependent on stakeholder engagement.

## Slide 8: Risks and Mitigation
High-Level Risks:
Data integration challenges.
Predictive model inaccuracies.
Stakeholder engagement issues.
Budget constraints.
Technology limitations.
Mitigation Strategies:
Use standardized APIs and validate data quality early.
Train predictive models on diverse datasets.
Schedule regular feedback sessions with stakeholders.
Monitor expenses closely and prioritize deliverables.
Conduct early compatibility testing with IT systems.

## Slide 9: Success Measurements
Key Metrics:
Reduce manual effort by 30% for career advisors.
Achieve 95% accuracy in predictive analytics.
Obtain 90% satisfaction ratings from users.
Ensure 80% adoption within the first three months.
Deliver 20% cost efficiency through automation.

## Slide 10: THANK YOU